PRODUCT APPROVAL DOCUMENT

# New Dawn Pathways

iOS Product Requirements Document — Minimum Viable Product

Prepared for: New Dawn Franchising LLC

Prepared on: August 30, 2026

Version: 0.9 — Approval Draft

Decision requested: Approve MVP scope and authorize design/prototype phase

Working app name: New Dawn Pathways

Approval requested: Approve the product direction, two-audience model, version-one boundaries, legal and privacy safeguards, and the 16-week delivery plan. Approval authorizes requirements finalization and a clickable prototype; it does not authorize claims, payments, or launch materials that have not completed legal review.

# Executive recommendation

Build one native iPhone app with two role-based experiences: an investor pathway for people evaluating New Dawn as part of an E-2 business-ownership strategy, and a partner workspace for brokers, attorneys, consultants, and approved advisers. Both experiences should use the existing New Dawn CRM and broker platform as the system of record.

The app should be positioned as a guided U.S. business-ownership and referral platform—not a general immigration service. New Dawn may educate, organize, and coordinate; licensed immigration counsel determines legal eligibility and leads visa preparation.

## Proposed approval package

| Decision | Recommended default | Approval |
| --- | --- | --- |
| Product name | New Dawn Pathways (working name) | Approve / Revise |
| Primary focus | E-2-aligned business ownership and partner referrals | Approve / Revise |
| Launch users | Prospective investors; brokers and approved advisers; attorney resource track | Approve / Revise |
| Languages | English and Spanish | Approve / Revise |
| Technology | React Native with Expo; existing TypeScript/Express/PostgreSQL backend | Approve / Revise |
| Sensitive documents | Excluded from MVP | Approve / Revise |
| AI boundary | Approved educational content only; no eligibility or legal decisions | Approve / Revise |
| Delivery target | 16 weeks after scope, counsel, and platform access are ready | Approve / Revise |

# 1. Product vision and objectives

## 1.1 Product vision

New Dawn Pathways gives an internationally mobile entrepreneur a trustworthy next-step plan and gives an approved referral partner a transparent way to introduce and support that entrepreneur. It converts New Dawn’s existing education, intake, broker, CRM, scheduling, and training capabilities into a focused mobile experience.

Core promise: Understand the pathway, organize the next step, and reach the right human—without confusing business education with immigration legal advice.

## 1.2 Business objectives

- Increase qualified investor consultations rather than maximizing undifferentiated downloads.

- Create a repeatable, permission-based source of broker and adviser introductions.

- Reduce manual follow-up by giving investors and partners clear status and next actions.

- Strengthen trust with accurate, version-controlled education and explicit professional boundaries.

- Preserve one CRM record and one source of truth across web, mobile, and staff workflows.

## 1.3 User outcomes

| Audience | Question the app must answer | Successful outcome |
| --- | --- | --- |
| Prospective investor | Could this business-ownership pathway be relevant to me? | Completes readiness assessment, understands next steps, and books the appropriate consultation. |
| Broker / adviser | How do I become approved and introduce a client correctly? | Completes onboarding, obtains client consent, registers a referral, and sees allowed status updates. |
| Immigration attorney | Can I access accurate business diligence materials without receiving marketing pressure? | Receives a counsel-oriented resource track and coordinates with New Dawn while retaining independent legal judgment. |
| New Dawn team | Can we manage one accurate journey across channels? | Uses the existing web CRM to review, assign, communicate, and update records reflected in the app. |

## 1.4 Explicit non-goals for version one

- Determine, guarantee, or predict visa eligibility or approval.

- Prepare or file immigration forms.

- Operate an attorney marketplace or rank legal professionals.

- Collect passports, bank statements, tax records, source-of-funds evidence, or immigration filings.

- Accept investment wires, franchise payments, or broker commission payouts.

- Replace the internal CRM, outreach automation, or administrative website.

- Publish earnings claims outside current, approved franchise disclosures.

- Support a public community forum or unsupervised user-to-user messaging.

# 2. Audience and role model

| Role | Definition | MVP access |
| --- | --- | --- |
| Investor | Exploring U.S. business ownership; may or may not have counsel | Assessment, pathway, opportunities, resources, appointments, messages |
| Referral partner | Broker, consultant, CPA, relocation adviser, or other approved introducer | Onboarding, agreement, training, client registration, referral status, resources |
| Attorney | Independent immigration counsel or business-immigration professional | Counsel resource pack, client coordination, appointments; compensation disabled by default |
| New Dawn staff | Sales, compliance, operations, and support | Web administration only; no separate staff mobile CRM in MVP |

A person may hold more than one approved role, but the interface and permissions must remain role-specific. Partner users must never see another partner’s referrals or confidential investor records.

# 3. Information architecture

## 3.1 Shared entry flow

- Launch screen and language selection.

- Choose a path: Explore as an Investor or Join as a Partner.

- Read concise privacy, education, and professional-boundary notices.

- Create an account only when saving progress, booking, messaging, or registering a referral.

- Enter the role-specific home screen with the next recommended action highlighted.

## 3.2 Investor navigation

| Tab | Purpose | Primary action |
| --- | --- | --- |
| Home | Personalized status, next step, new resources, appointments | Continue my path |
| Explore | Approved New Dawn opportunities and general E-2 education | Review opportunity / request information |
| My Path | Readiness result and staged checklist | Complete next step |
| Support | Appointments, secure messages, human escalation | Book or message |
| Profile | Identity, language, consent, notification, privacy, deletion | Manage account |

## 3.3 Partner navigation

| Tab | Purpose | Primary action |
| --- | --- | --- |
| Home | Approval, agreement, training, referrals needing action | Complete required step |
| Referrals | Register and track the partner’s own introductions | Register a client |
| Resources | Approved decks, diligence materials, claim rules, FAQs | View or share approved material |
| Support | Assigned New Dawn contact, appointments, messages | Ask a question |
| Profile | Business identity, jurisdictions, disclosures, privacy | Manage account |

# 4. Core user journeys

## 4.1 Investor readiness journey

- Choose language and indicate citizenship or nationalities separately from country of residence.

- Answer questions about investment range, timeline, desired involvement, business experience, current U.S. status, attorney relationship, and preferred location.

- Receive one of four outputs: Strong Potential Alignment, Professional Review Recommended, Not Currently Aligned, or More Information Needed.

- Review the business reasons behind the result and acknowledge that it is not a legal determination.

- Save the result to My Path and select a next action: book New Dawn, contact independent counsel, or continue learning.

## 4.2 Investor pathway stages

| Stage | Milestone | Primary owner | MVP evidence |
| --- | --- | --- | --- |
| 1 | Initial readiness | Investor | Assessment saved; result and limitations displayed |
| 2 | Counsel consultation | Investor / independent attorney | Attorney status recorded; no legal conclusion entered by New Dawn |
| 3 | Business model review | Investor / New Dawn | Approved opportunity and operating responsibilities reviewed |
| 4 | FDD review | New Dawn / investor | Current FDD delivered; receipt and applicable review timing recorded |
| 5 | Territory and operating plan | Investor / New Dawn | Available territory and active owner role discussed |
| 6 | Entity, investment, business plan | Investor / counsel / advisers | External tasks tracked at status level only in MVP |
| 7 | Visa preparation | Independent attorney | Displayed as attorney-controlled; New Dawn does not manage filing details |
| 8 | Launch and training | New Dawn / franchisee | Handoff to existing training and operating systems |

## 4.3 Partner onboarding and referral journey

- Select partner type and provide professional and business information.

- Complete New Dawn verification, jurisdiction, conflict, and compensation review.

- Review and sign the correct partner agreement when applicable.

- Complete a short training on approved claims, prohibited claims, consent, referral timing, and FDD boundaries.

- Register an investor only after confirming permission to share the required contact details.

- Receive an immediate accepted, duplicate-review, or prior-contact response without revealing another partner’s identity.

- Track an approved, simplified status and receive notifications when an action is needed.

Attorney track: Attorneys receive a counsel-resource and coordination experience. Compensation is disabled by default unless New Dawn’s franchise counsel and applicable ethics review approve a specific arrangement and the attorney independently confirms compliance.

# 5. Functional requirements

Priority definitions: Must = required for public MVP; Should = desirable for pilot or first update; Later = intentionally deferred.

| ID | Priority | Requirement |
| --- | --- | --- |
| AUTH-01 | Must | Email account creation, verification, sign-in, reset, sign-out, and secure session renewal |
| AUTH-02 | Must | Role-based authorization enforced by the server for every protected action |
| AUTH-03 | Must | In-app account deletion initiation and transparent retention notice |
| INV-01 | Must | Versioned investor readiness assessment with nationality separated from residence |
| INV-02 | Must | Non-legal result categories, explanations, disclaimers, and human next actions |
| INV-03 | Must | Saved My Path checklist with New Dawn, investor, and attorney ownership labels |
| INV-04 | Must | Approved opportunity pages with FDD-aware calls to action |
| INV-05 | Must | Appointment booking and secure New Dawn messaging |
| PAR-01 | Must | Partner application, verification status, agreement, and compliance training |
| PAR-02 | Must | Permission-based referral intake and server-side duplicate review |
| PAR-03 | Must | Partner-only referral list with limited, mapped CRM status |
| PAR-04 | Should | Approved shareable resources with version and expiration controls |
| NOT-01 | Must | Transactional notifications for appointments, required actions, and status changes |
| CMS-01 | Must | Server-controlled educational and legal text with version history |
| LANG-01 | Must | Full English and Spanish coverage, including disclosures and errors |
| AI-01 | Should | Retrieval-only concierge grounded in approved content, with refusals and escalation |
| DOC-01 | Later | Sensitive document collection through a separately approved secure provider |
| PAY-01 | Later | Commission or investment payment visibility after finance/legal design |

## 5.1 Status design

Investor and partner statuses shown in the app must be derived from authoritative backend events. They may simplify internal CRM stages, but they must never imply that a visa, franchise sale, payment, or professional review is complete when it is merely requested, sent, scheduled, or pending.

## 5.2 Notification rules

- Transactional notifications are separate from marketing consent.

- Every notification deep-links to the relevant action or record.

- No sensitive immigration, financial, or legal details appear on the lock screen.

- Users may control non-essential notifications; essential security notices cannot be disabled.

- Retries are idempotent, rate-limited, observable, and do not create duplicate messages.

# 6. Content, legal, and compliance guardrails

| Area | Required control | Approval owner |
| --- | --- | --- |
| Immigration | Information only; no eligibility decision, filing advice, interview coaching, or approval prediction | Immigration counsel |
| Franchise sales | Only current approved offerings; control FDD delivery, receipt, review timing, and seller identity | Franchise counsel / compliance |
| Earnings | No calculator or financial claim unless supported and approved under current disclosure rules | Franchise counsel / finance |
| Partner compensation | Eligibility reviewed by role and jurisdiction; attorney compensation off by default | Franchise counsel / ethics review |
| Referrals | Client permission recorded before contact details are shared; duplicates handled without exposing other partners | Compliance / operations |
| AI | Approved-source retrieval, visible limitations, source citations, refusal rules, human escalation, audit logs | Product / legal / compliance |
| Localization | Spanish content receives human legal and linguistic review; no machine-only release of controlling text | Legal / localization |

## 6.1 Required disclosures

- Readiness results are general business education and are not immigration legal advice.

- New Dawn does not guarantee visa approval, franchise success, earnings, or investment return.

- Independent professionals exercise their own judgment and do not act as New Dawn’s immigration counsel.

- Opportunity, investment, territory, and performance information is subject to the current FDD and signed agreements.

- Users should rely on current official government sources for treaty-country and visa information.

# 7. Privacy and security requirements

| Control | MVP requirement |
| --- | --- |
| Data minimization | Collect only information required for readiness, referral, support, and compliance |
| Authentication | Short-lived access tokens, rotating refresh tokens, device/session revocation, strong password controls |
| Device storage | Credentials and tokens in iOS Keychain; no sensitive values in logs or unencrypted local storage |
| Authorization | Server-side role and object checks; brokers access only their own referrals |
| Encryption | TLS in transit; encrypted managed storage and backups at rest |
| Consent | Versioned records for privacy, marketing, referral permission, agreements, and disclosures |
| Deletion | In-app initiation, identity confirmation, completion status, and documented legal-retention exceptions |
| Audit | Immutable security and business-event log for sensitive actions and status changes |
| Third parties | SDK inventory, privacy review, data-flow map, contractual safeguards, and kill switches |
| Incident readiness | Alerting, response ownership, user notification workflow, and credential rotation procedures |

MVP data boundary: Do not accept passports, bank statements, tax records, immigration filings, biometric data, or source-of-funds evidence. If a later release needs sensitive documents, use a specialized provider and store only status and opaque provider references in New Dawn systems.

# 8. Data and integration plan

## 8.1 System of record

The existing PostgreSQL-backed New Dawn platform remains authoritative for investor, partner, referral, CRM, agreement, appointment, and staff-owned workflow data. The mobile app is a role-limited client; it must not maintain an independent shadow CRM.

| Domain | Existing foundation | MVP action |
| --- | --- | --- |
| Identity | Existing broker/franchise identity patterns, upgraded for mobile tokens and role claims | Extend |
| Investor CRM | Investor profile, country, citizenship, investment range, visa type, broker attribution, stage | Reuse and normalize |
| Broker portal | Broker profile, agreement state, client registration, referral status | Reuse and extend |
| Assessment | Current E-2/fit content and quiz concepts | Create versioned assessment service |
| Scheduling | Existing appointment/Calendly integration | Reuse through server-controlled link or API |
| Messaging | Existing email/SMS capabilities | Create secure app thread and notification bridge |
| Content | Existing public and training content | Create approved-content service with versions and localization |
| Documents | Existing FDD/signature workflows | Expose status and approved documents only; no sensitive uploads |
| Analytics | Product events and funnel outcomes | Create privacy-conscious first-party event model |

## 8.2 Planned mobile data additions

- Account role and approval state.

- Assessment version, answers, result category, explanation version, and disclaimer acknowledgment.

- Pathway step, owner, status, evidence reference, and authoritative event source.

- Referral permission, source, duplicate-review state, assigned owner, and partner-visible status.

- Partner verification, jurisdiction, compensation eligibility, training version, and agreement version.

- Content version, language, reviewer, effective date, and expiration date.

- Device token, notification preferences, delivery receipt, and retry identity.

- Security and business audit events.

# 9. Technical architecture

Recommended client: React Native with Expo and TypeScript. This aligns with New Dawn’s current React/TypeScript experience while producing native iOS interfaces and preserving a practical path to Android.

| Layer | Decision |
| --- | --- |
| Mobile client | React Native + Expo; role-aware navigation; accessible native controls; local cache of non-sensitive content |
| API | Versioned /api/mobile/v1 endpoints; schema validation; idempotency; rate limits; structured errors |
| Backend | Existing Express/TypeScript services; business rules remain server-side |
| Database | Existing PostgreSQL; additive migrations and explicit ownership constraints |
| Authentication | Mobile access/refresh tokens, Keychain storage, revocation, device/session management |
| Notifications | Apple Push Notification service through managed Expo tooling or direct provider, selected during technical design |
| Observability | Sanitized structured logs, traces, error reporting, delivery metrics, and audit events |
| Delivery | Automated checks, preview builds, TestFlight groups, staged production release |

## 9.1 Reliability rules

- Critical writes are idempotent and return a durable receipt.

- External integrations use bounded retries with exponential backoff and jitter.

- Duplicate referral checks and consent writes run transactionally.

- Feature flags and kill switches exist for AI, notifications, partner registration, and external providers.

- The app fails closed for authorization, legal-content version, document status, and payment-related uncertainty.

- Offline mode is limited to previously viewed non-sensitive content and unsent local drafts; no referral is shown as submitted until the server confirms it.

# 10. MVP acceptance criteria

| Area | Release acceptance criterion |
| --- | --- |
| Account | A user can register, verify, sign in, reset, sign out, view sessions, and initiate deletion. |
| Investor assessment | Every completed assessment records its version and produces only an approved result category with required disclaimers. |
| My Path | Steps show an owner, source, and status; requested work cannot appear complete without an authoritative event. |
| Partner onboarding | Unapproved partners cannot register clients; required agreement/training versions are recorded. |
| Referral | Consent is required; duplicate review is safe; the partner receives a durable submission response. |
| Permissions | Automated tests prove cross-partner and cross-role access is denied. |
| Content | All controlling content has version, language, effective date, and reviewer; expired content is not served. |
| Notifications | Meaningful events deliver once, reveal no sensitive lock-screen content, and deep-link correctly. |
| Privacy | Privacy policy is accessible in-app; declared data matches implementation; deletion workflow is tested. |
| Quality | Supported iPhone sizes pass functional, accessibility, poor-network, interruption, and upgrade tests. |
| Localization | English and Spanish complete end-to-end review with no mixed-language controlling screens. |
| Operations | Staff can support and audit the mobile journey from the existing web administration surface. |

# 11. Delivery plan

| Phase | Timing | Focus | Deliverables | Exit gate |
| --- | --- | --- | --- | --- |
| 1 | Weeks 1–2 | Requirements and compliance | Approved PRD, content/claims matrix, data map, pilot plan | Scope and legal-review owners confirmed |
| 2 | Weeks 3–5 | UX and technical design | Clickable prototype, API contract, threat model, analytics plan | Prototype approved for user testing |
| 3 | Weeks 6–11 | MVP implementation | Investor and partner flows, integrations, content, notifications | Feature-complete build passes automated checks |
| 4 | Weeks 12–14 | Verification | Security, accessibility, localization, legal-content, and end-to-end QA | No open release-blocking defects |
| 5 | Weeks 15–16 | TestFlight and submission | Pilot feedback fixes, store metadata, privacy labels, review package | Launch authorization and App Store submission |

## 11.1 Required team

- New Dawn product owner with authority to approve scope and priorities.

- Mobile engineer, backend engineer, product designer, and QA/accessibility support.

- Fractional security/privacy reviewer.

- Immigration counsel and franchise counsel for defined content and workflow reviews.

- English/Spanish localization reviewer familiar with legal and franchise terminology.

- Operations owner for partner approvals, referrals, and staff response times.

# 12. Pilot and launch plan

## 12.1 Founding pilot group

- Five prospective investors from different treaty-country and readiness profiles.

- Five brokers or business advisers.

- Two to three independent immigration attorneys.

- Two New Dawn operations or sales users.

- At least three Spanish-first testers across the investor and partner groups.

## 12.2 Pilot scenarios

| Tester | Required scenarios |
| --- | --- |
| Investor | Complete assessment, interpret result, save path, book meeting, change language, delete account |
| Partner | Apply, sign/train, register permitted referral, encounter duplicate review, track status |
| Attorney | Access counsel materials, coordinate a client, confirm no compensation or marketing ambiguity |
| Operations | Approve role, resolve duplicate, update authoritative status, respond to message, audit consent |
| Reliability | Lose connectivity, retry a write, revoke session, expire content, disable notifications |

## 12.3 Launch gates

- Immigration and franchise counsel sign off on controlling content and workflows.

- Privacy policy, data map, retention rules, and App Store privacy declarations agree.

- No critical/high security findings or unresolved cross-account access failures.

- Spanish review complete for every available screen and communication.

- Support ownership, response targets, incident contacts, and feature kill switches are documented.

- TestFlight pilot demonstrates stable completion of the primary investor and partner journeys.

# 13. Success measures

| Measure | Definition | Use |
| --- | --- | --- |
| Investor activation | Completes readiness assessment and views My Path | Establish baseline during pilot; improve by cohort |
| Qualified demand | Qualified investor consultation booked | Primary commercial conversion |
| Partner activation | Approved partner completes agreement/training and registers first permitted referral | Primary partner conversion |
| Referral quality | Accepted referrals reaching a qualified New Dawn meeting | Quality over volume |
| Response time | Median time from referral to first New Dawn action | Operational service measure |
| Journey progression | Time between pathway milestones | Identify avoidable friction |
| Trust and compliance | Consent completeness, duplicate safety, content version, escalation, advice incidents | Zero unauthorized-advice incidents |
| Reliability | Crash-free sessions, API success, notification delivery, duplicate writes | Release health guardrails |

# 14. Principal risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| App appears to provide legal advice | High | Non-legal outputs, reviewed content, refusal rules, counsel escalation, audit |
| Franchise claim or FDD timing error | High | Server-controlled current content, legal gates, authoritative receipts and timing |
| Partner sees confidential or unrelated data | High | Server-side object authorization, least privilege, negative access tests |
| Duplicate referral dispute | High | Permission evidence, transactional duplicate check, neutral review state, audit history |
| Sensitive data collected too early | High | MVP exclusion and provider-custody requirement for future documents |
| App duplicates web platform complexity | Medium | Mobile task focus; internal administration remains web-only |
| Translations change legal meaning | High | Human bilingual legal review and version-controlled release |
| Notifications overstate completion | Medium | Authoritative event mapping and explicit pending/sent/completed semantics |
| Low adoption after launch | Medium | Prototype research, partner campaign integration, pilot cohort, outcome metrics |

# 15. Approval and next actions

## 15.1 Approval decision

Select one decision and identify any required changes. Electronic approval by an authorized New Dawn decision-maker may substitute for a handwritten signature if the approved version is retained.

|  | Decision | Effect |
| --- | --- | --- |
| ☐ | Approved as proposed | Authorize requirements finalization and clickable prototype. |
| ☐ | Approved with changes | List the required changes below; prototype may begin after they are incorporated. |
| ☐ | Return for revision | Do not begin prototype until a revised PRD is approved. |

## 15.2 Required changes or conditions

## 15.3 Sign-off

| Role | Name / signature | Date |
| --- | --- | --- |
| Product / executive approval |  |  |
| Immigration counsel review owner |  |  |
| Franchise counsel review owner |  |  |
| Operations owner |  |  |
| Technical owner |  |  |

## 15.4 Actions immediately after approval

| Timing | Action |
| --- | --- |
| Day 1 | Name the New Dawn product owner and legal review owners. |
| Days 1–2 | Confirm working name, initial approved opportunity set, English/Spanish scope, and pilot participants. |
| Days 2–4 | Complete the current-platform/API and data-flow audit; identify authentication and CRM gaps. |
| Days 3–5 | Convert this PRD into screen-level acceptance criteria and a content/claims review matrix. |
| Week 2 | Deliver the clickable iPhone prototype and begin investor/partner/attorney usability sessions. |
| End of Week 3 | Incorporate findings, approve the prototype, and authorize production development. |

Authorization boundary: Approval of this document begins the design and prototype phase. Production development begins only after the screen-level requirements, API/data gap assessment, prototype, and legal review plan are approved.

# Appendix A. MVP screen inventory

| Area | Screens and states |
| --- | --- |
| Shared | Launch, language, role choice, privacy summary, registration, verification, sign-in, reset, profile, notification preferences, account deletion |
| Investor | Home, assessment intro, assessment questions, result, result explanation, My Path, stage detail, opportunity list/detail, resource list/detail, appointments, messages |
| Partner | Home, application, verification status, agreement, training, referrals list, new referral, duplicate review, referral detail, resources, support |
| Attorney | Partner-style home, counsel pack, client coordination, appointments, messages, profile |
| Operational states | Loading, empty, offline, stale content, expired session, insufficient permission, pending review, provider unavailable, retry receipt |

# Appendix B. Authoritative external references

U.S. Department of State — Treaty Countries

U.S. Department of State — Treaty Trader and Treaty Investor Visas

USCIS — Avoid Immigration Scams / Authorized Legal Help

Federal Trade Commission — Franchise Rule

Federal Trade Commission — Consumer’s Guide to Buying a Franchise

Apple — App Review Guidelines

Apple — App Privacy Details

Apple — Offering Account Deletion in Your App

Apple — TestFlight Overview

React Native — Official Documentation

Reference note: Product, legal, privacy, and platform requirements must be revalidated immediately before implementation and again before App Store submission. This PRD is a product planning document and is not legal advice.